Software Test Plan (STP)

Project: Railway Ticket Reservation System

Version: 1.0

Authors: Mini Project Team

Date: 02-10-2026

Status: Draft for Mini Project Submission

# Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 1.0 | 02-10-2026 | Project Team | Complete test plan aligned with SRS v1.0 |

# Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA / Test Lead | Amar | ________________ |
| Developer Lead | Deeptanshu Kumar | ________________ |
| Project Lead | Deeptanshu Kumar | ________________ |
| Project Mentor | Rajeshwari Adarakatti | ________________ |
| Product Owner | Aryaprasad | ________________ |

# 1. Introduction

## 1.1 Purpose

This Software Test Plan defines the verification approach for the Railway Ticket Reservation System against the functional, non-functional and security requirements in the SRS. It identifies test scope, strategy, environment, test cases, schedule, responsibilities, risks, traceability and reporting.

## 1.2 Scope

Testing covers registration/login, train search, train details, seat availability, passenger details, booking, PNR/ticket confirmation, booking history, cancellation, refund calculation, seat restoration, booking ownership, administration, audit events, response time, concurrency, recovery, responsive UI and security controls. Real railway operational control and production railway/payment infrastructure are excluded.

## 1.3 References

Railway Ticket Reservation System SRS v1.0, Software Architecture and Design Specification v1.0, UML diagrams, database schema, REST API specification and GitHub project repository.

## 1.4 Definitions

SRS - Software Requirements Specification; STP - Software Test Plan; RTM - Requirements Traceability Matrix; PNR - Passenger Name Record; UAT - User Acceptance Testing; API - Application Programming Interface.

# 2. Test Items

Registration and authentication

Train search and train-detail display

Seat availability / inventory

Passenger-details validation and booking

PNR/ticket confirmation and booking history

Cancellation/refund and seat restoration

Passenger ownership and role authorization

Administrator train/schedule/fare/availability management

Audit/logging

REST APIs and SQL database integration

# 3. Features to be Tested

| Feature | SRS IDs | Primary Test Cases |
| --- | --- | --- |
| Registration | RTS-F-001 | TC-REG-01, TC-REG-02 |
| Login/authentication | RTS-F-002 | TC-AUTH-01, TC-AUTH-02, TC-AUTH-03 |
| Train search | RTS-F-003 | TC-SEARCH-01, TC-SEARCH-03 |
| Train result details | RTS-F-004 | TC-SEARCH-02 |
| Seat availability | RTS-F-005 | TC-AVAIL-01, TC-AVAIL-02 |
| Passenger booking form | RTS-F-006/007 | TC-BOOK-01, TC-BOOK-02 |
| Availability before booking | RTS-F-008 | TC-BOOK-03 |
| PNR generation | RTS-F-009 | TC-BOOK-04 |
| Seat decrement | RTS-F-010 | TC-BOOK-05 |
| Ticket confirmation | RTS-F-011 | TC-TICKET-01 |
| Booking history | RTS-F-012 | TC-HISTORY-01 |
| Cancellation/refund/restore | RTS-F-013/014/015 | TC-CANCEL-01..03 |
| Ownership authorization | RTS-F-016 | TC-SEC-03 |
| Admin management | RTS-F-017 | TC-ADMIN-01, TC-ADMIN-02 |
| Audit events | RTS-F-018 / RTS-NF-008 | TC-AUDIT-01, TC-AUDIT-02 |
| Performance | RTS-NF-001 | TC-PERF-01 |
| Concurrency | RTS-NF-002 | TC-CONC-01 |
| Safe errors | RTS-NF-003 | TC-ERR-01 |
| Recovery | RTS-NF-004 | TC-REC-01 |
| Password/RBAC | RTS-NF-005/006 | TC-SEC-01, TC-SEC-02 |
| Responsive UI | RTS-NF-007 | TC-UX-01 |
| Security requirements | RTS-SR-001..005 | TC-SEC-01..06 |

# 4. Features Not to be Tested

Real railway operations, train movement or signaling.

Internal implementation of external/production railway backend systems.

Production payment settlement; mock payment may be used for the academic prototype.

Physical railway hardware, because the SRS defines no dedicated railway hardware interface.

# 5. Test Approach / Strategy

## 5.1 Test Levels

Unit testing: input validators, authentication utilities, service rules and booking/cancellation logic.

Integration testing: React <-> REST API and backend <-> SQL database.

System testing: complete end-to-end passenger and administrator workflows.

UAT: representative scenarios evaluated against SRS acceptance criteria.

## 5.2 Test Types

Functional and negative testing

API and database testing

Regression testing

Security testing

Performance testing

Usability/responsive UI testing

Reliability/recovery and concurrency testing

## 5.3 Test Design Techniques

Equivalence partitioning for valid/invalid inputs.

Boundary-value analysis for required fields, dates, seat quantities and cancellation cutoff.

State-transition testing for reservation states such as Confirmed -> Cancelled.

Negative testing for invalid credentials, unauthorized ownership, invalid IDs and unavailable seats.

Concurrency testing for simultaneous attempts to reserve the same seat.

## 5.4 Entry Criteria

Testable frontend and backend build is available.

SQL test database is initialized with controlled test data.

Core APIs are reachable and smoke-tested.

Test users/admin, trains, schedules, fares, seats and bookings are available.

No known blocker prevents planned execution.

## 5.5 Exit Criteria

100% of planned test cases executed.

No open critical defects at final acceptance.

All High-priority SRS functional requirements pass or have an approved documented disposition.

Mandatory NFR and security acceptance tests pass.

RTM is complete and evidence is stored with the project artifacts.

## 5.6 Security Validation

Verify passwords are stored only as secure one-way hashes.

Verify passenger/admin authorization and booking ownership.

Verify HTTPS/TLS for deployed communication where supported.

Verify validation/sanitization against SQL injection and script-injection attempts.

Verify passwords/tokens/sensitive authentication data are absent from logs, URLs and error messages.

# 6. Test Environment

| Item | Configuration |
| --- | --- |
| Client | Modern Chrome/Edge; desktop and mobile-responsive viewports |
| Frontend | React test build |
| Backend | Node.js + Express.js test server |
| Database | Relational SQL database with dedicated test schema |
| API Testing | Postman |
| Version Control | GitHub mini-project repository |
| Test Data | Dummy passenger accounts, admin, trains, routes, schedules, fares, seats and bookings |
| Defect Tracking | GitHub Issues and/or Jira, according to team workflow |

# 7. Test Schedule

| Milestone | Planned Date | Owner |
| --- | --- | --- |
| Test plan ready | 02-10-2026 | Amar |
| Test cases and RTM finalization | 03-10-2026 | Amar + Deeptanshu Kumar |
| Test environment and data setup | 04-10-2026 | Deeptanshu Kumar |
| Functional/integration execution | 05-10-2026 to 07-10-2026 | Amar + Developers |
| Security/concurrency/performance testing | 08-10-2026 | Amar + Deeptanshu Kumar |
| Regression and final acceptance review | 09-10-2026 | Amar + Team |

# 8. Test Deliverables

Software Test Plan

Detailed test cases and expected results

Test data / seed data

API test collection/scripts where applicable

Test execution results and screenshots

Defect reports

Requirements Traceability Matrix

Final Test Summary Report

UAT/acceptance sign-off evidence

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA / Test Lead | Amar | Own STP, design/execute tests, maintain RTM, report defects and verify fixes. |
| Developer Lead | Deeptanshu Kumar | Provide builds/API details, fix defects, support test environment and triage technical failures. |
| Project Lead | Deeptanshu Kumar | Coordinate implementation, integration and delivery of project artifacts. |
| Project Mentor | Rajeshwari Adarakatti | Review architecture, testing approach and project progress; provide guidance/approval. |
| Product Owner | Aryaprasad | Confirm requirements, priorities and acceptance/sign-off. |

# 10. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unstable build | High | Smoke-test the build before full execution and keep a known stable version. |
| Inconsistent test data | Medium | Use controlled seed data and reset/reload scripts. |
| Double-booking/concurrency defect | High | Run dedicated concurrency tests and use transactional seat allocation. |
| Late feature completion | High | Prioritize High requirements and test incrementally. |
| Database/environment outage | Medium | Document setup and maintain recovery/reset steps. |
| Requirement changes | Medium | Update SRS, RTM, STP and affected test cases together. |

# 11. Assumptions & Dependencies

The SRS is the baseline for test coverage unless the Product Owner approves a change.

Project-defined train, schedule, fare and seat data are available in the test database.

Cancellation/refund rules are finalized before executing cancellation tests.

A simulated/mock payment step may be used if live payment integration is outside scope.

Frontend and backend are version-controlled in the GitHub repository.

# 12. Suspension & Resumption Criteria

Suspend testing when the environment is unavailable, the build blocks more than 30% of planned cases, or a critical defect prevents core authentication/booking flows.

Resume testing after the blocking defect/environment issue is resolved, a new smoke-tested build is available, and required test data/services are restored.

# 13. Test Case Management & Traceability

The RTM maps SRS requirements to test cases. Status is N (Not started) until execution evidence is available.

| Req ID | Requirement Short | Test Case(s) | Status |
| --- | --- | --- | --- |
| RTS-F-001 | Registration | TC-REG-01, TC-REG-02 | N |
| RTS-F-002 | Login | TC-AUTH-01, TC-AUTH-02, TC-AUTH-03 | N |
| RTS-F-003 | Train search | TC-SEARCH-01, TC-SEARCH-03 | N |
| RTS-F-004 | Train details | TC-SEARCH-02 | N |
| RTS-F-005 | Seat availability | TC-AVAIL-01, TC-AVAIL-02 | N |
| RTS-F-006/007 | Booking form + validation | TC-BOOK-01, TC-BOOK-02 | N |
| RTS-F-008 | Availability check | TC-BOOK-03 | N |
| RTS-F-009/010 | PNR + seat decrement | TC-BOOK-04, TC-BOOK-05 | N |
| RTS-F-011 | Ticket confirmation | TC-TICKET-01 | N |
| RTS-F-012 | Booking history | TC-HISTORY-01 | N |
| RTS-F-013/014/015 | Cancellation + refund + restoration | TC-CANCEL-01..03 | N |
| RTS-F-016 | Ownership authorization | TC-SEC-03 | N |
| RTS-F-017 | Admin management | TC-ADMIN-01, TC-ADMIN-02 | N |
| RTS-F-018 | Audit events | TC-AUDIT-01 | N |
| RTS-NF-001 | Response time | TC-PERF-01 | N |
| RTS-NF-002 | Concurrent seat consistency | TC-CONC-01 | N |
| RTS-NF-003 | Safe error messages | TC-ERR-01 | N |
| RTS-NF-004 | Recovery | TC-REC-01 | N |
| RTS-NF-005/006 | Password hashing + RBAC | TC-SEC-01, TC-SEC-02 | N |
| RTS-NF-007 | Responsive UI | TC-UX-01 | N |
| RTS-NF-008 | Auditability | TC-AUDIT-02 | N |
| RTS-SR-001..005 | Security requirements | TC-SEC-01..06 | N |

# 14. Test Cases - Detailed

| Test ID | Feature | Test Condition | Expected Result | Requirement |
| --- | --- | --- | --- | --- |
| TC-REG-01 | Registration | Valid required data | Account created successfully | RTS-F-001 |
| TC-REG-02 | Registration | Duplicate email/username | Registration rejected with clear message | RTS-F-001 |
| TC-AUTH-01 | Login | Valid credentials | Passenger session/token created | RTS-F-002 |
| TC-AUTH-02 | Login | Invalid credentials | Login rejected safely | RTS-F-002 |
| TC-AUTH-03 | Authentication | Missing/invalid token | Protected request rejected | RTS-F-002/RTS-SR-002 |
| TC-SEARCH-01 | Train Search | Valid source, destination and date | Matching trains displayed | RTS-F-003 |
| TC-SEARCH-02 | Train Details | Inspect result | Required train details visible | RTS-F-004 |
| TC-SEARCH-03 | Train Search | No matching route/date | No-results message displayed | RTS-F-003 |
| TC-AVAIL-01 | Availability | Seats available | Displayed availability matches DB | RTS-F-005 |
| TC-AVAIL-02 | Availability | No eligible seats | Unavailable state displayed | RTS-F-005 |
| TC-BOOK-01 | Booking | Valid passenger data | Booking proceeds to confirmation | RTS-F-006 |
| TC-BOOK-02 | Booking | Missing/invalid required field | Booking blocked with validation | RTS-F-007 |
| TC-BOOK-03 | Booking | Seat unavailable at confirmation | Booking rejected without false confirmation | RTS-F-008 |
| TC-BOOK-04 | Booking | Successful reservation | Unique PNR generated | RTS-F-009 |
| TC-BOOK-05 | Booking | Successful reservation | Seat inventory decreases exactly once | RTS-F-010 |
| TC-TICKET-01 | Ticket | Successful booking | PNR, passenger, train, journey and fare displayed | RTS-F-011 |
| TC-HISTORY-01 | History | Logged-in passenger views history | Only own bookings displayed | RTS-F-012 |
| TC-CANCEL-01 | Cancellation | Eligible own booking before cutoff | Status becomes Cancelled | RTS-F-013 |
| TC-CANCEL-02 | Cancellation | Eligible booking + configured rule | Correct refund shown before confirmation | RTS-F-014 |
| TC-CANCEL-03 | Cancellation | Successful cancellation | Seats restored to inventory | RTS-F-015 |
| TC-SEC-03 | Authorization | Passenger cancels another user's booking | Request rejected | RTS-F-016 / RTS-SR-002 |
| TC-ADMIN-01 | Admin | Authorized admin changes train/schedule | Change reflected in searches | RTS-F-017 |
| TC-ADMIN-02 | Admin | Passenger accesses admin endpoint | Access denied | RTS-F-017 / RTS-SR-002 |
| TC-AUDIT-01 | Audit | Booking/cancellation completed | Timestamped audit event stored | RTS-F-018 |
| TC-AUDIT-02 | Audit | Inspect logs | No sensitive auth data logged | RTS-NF-008 / RTS-SR-005 |
| TC-PERF-01 | Performance | Normal project load | 90% of search/booking requests complete within 3 seconds | RTS-NF-001 |
| TC-CONC-01 | Concurrency | Two users reserve same seat simultaneously | Only one reservation succeeds | RTS-NF-002 |
| TC-ERR-01 | Error Handling | Invalid input/server failure | Safe message without internal details | RTS-NF-003 |
| TC-REC-01 | Recovery | Temporary application/DB interruption | Recovery preserves consistent data | RTS-NF-004 |
| TC-SEC-01 | Security | Inspect password persistence | No plaintext passwords | RTS-NF-005 / RTS-SR-001 |
| TC-SEC-02 | Security | Passenger attempts admin operation | Passenger blocked | RTS-NF-006 / RTS-SR-002 |
| TC-SEC-04 | Security | Inspect deployed transport | HTTPS/TLS enabled where supported | RTS-SR-003 |
| TC-SEC-05 | Security | SQL injection/script-like input | Input safely handled | RTS-SR-004 |
| TC-SEC-06 | Security | Inspect logs/URLs/errors | Sensitive auth data absent | RTS-SR-005 |
| TC-UX-01 | Usability | Desktop and mobile viewport test | Core flow remains usable/readable | RTS-NF-007 |

# 15. Test Metrics & Reporting

Percentage of planned test cases executed

Pass/fail/blocked percentage

Defect count by severity and status

Defect aging and reopen rate

Requirement coverage / RTM completion

Regression pass rate

90th percentile response time for selected critical operations

The QA/Test Lead (Amar) maintains daily execution status during testing, records and retests defects, and prepares the final Test Summary Report for Project Mentor and Product Owner review.

# 16. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA / Test Lead | Amar | ________________ |
| Developer Lead | Deeptanshu Kumar | ________________ |
| Project Lead | Deeptanshu Kumar | ________________ |
| Project Mentor | Rajeshwari Adarakatti | ________________ |
| Product Owner | Aryaprasad | ________________ |